## Slide 1: Smart Mobile Tools for Field Inspectors
October 24, 2018
SMART
TOOLS

## Slide 2: What is Smart Tools?
A suite of digital tools (software / hardware) to fundamentally change the way environmental inspection programs are operated and managed
Smart Tools provides the following features to improve the quality and consistency of inspections and reports:
  Inspection planning, assignment, tracking and management
  Field data collection improving quality, consistency and efficiency
  Robust and secure evidence management and retention
  Seamless data flow with EPA programmatic databases (e.g.,RCRAInfo and ICIS)
Supports timely completion and release of Inspection Reports
Jointly governed by EPA, ECOS and other program associations

## Slide 3: Why Smart Tools?
Current
Future

## Slide 4
Florida DEP Solid Waste Field System (SWIFT) benchmark
Partnered with EPA Region 4
Concept
Pilot
Launched pilot with a select group of inspectors in Region 4
Developed Lessons Learned
Analyze
Procure
Govern
Conducted Alternative Analysis
Conducted RCRA requirements gathering
Commenced procurement for COTs
Completed LEAN process for Inspection Process requirement (EPA/state)
Three-tiers: Project Teams, Mid-level management with Senior Executive oversight
Jointly governed with ECOS, State Associations and States
Evolution of Smart Tools

## Slide 5: State Participation
Representatives of State Associations (currently ASTSWMO) and ECOS participate in all levels of the Smart Tools Governance structure
In addition to ASTSWMO and ECOS staff, ten (10) states are currently actively participating
  AR, CO, GA, MD, NH, OH, SC, TN, VA, VT

## Slide 6: 2018 Project Milestones

## Slide 7: 2019 Project Milestones

## Slide 8: Phased Implementation
July 2019
RCRA
Late 2019 est.
Water
Mid 2020 est.
Air
Early 2021 est.
TSCA, FIFRA, SDWA, EPCRA and CERCLA
      Phase 1: RCRA
      Phase 2: CWA;
      Phase 3: CAA;
      Phase 4: TSCA, FIFRA, SDWA, EPCRA, and CERCLA

## Slide 9: Smart Tools Software
Customizable Off-the-Shelf Software
Developed using Agile Process
Robust, built in features
Mobile friendly & offline capable
Supports process based inspections
Device & operating system agnostic
Interfaces with federal & stare regulatory citation registry
Interfaces with EPA source systems (ICIS, RCRAInfo & FRS)

## Slide 10: Smart Tools Functionality

## Slide 11: Facilities
Facility Details
Facility Personnel
Buildings & Areas
State Notifications
  Updating facility details
  Creating EPA ID’s
Building A

## Slide 12: Pre-Inspection
Import Targets
Import Permits
Compliance History
Generate Health & Safety Plan
Company A

## Slide 13: Site Inspection
Field Observations
Electronic 40 CFR Federal Regulations
Corresponding State Citations
Inspection and Facility Linking
Document uploads
Multimedia & Multi-Inspector
Evidence Management
Facility A

## Slide 14: Post Inspection
Draft Inspection Report
  Automated / Pre-populated
  Supports inspection report timeliness of completion & dissemination
Inspection Conclusion Data Sheet
Data Translations to RCRAInfo / ICIS
Custom / Ad Hoc Reporting
Potential Data Exports to State Systems

## Slide 15: Management Features
Inspection Assignments
Inspection Monitoring
Inspection Workflow Review
Dashboard Reporting

## Slide 16: Key Features
Photo Log
Notes Highlighting
CBI redaction & Segregated, Secure Storage
Voice & Handwriting Recognition

## Slide 17: Smart Tools Innovations (Coming Soon!)
Product Extension
  Assistive tool software layer capable of supporting inspectors in the field
  Automatically generates draft inspection plan based on inspector input
  Guides inspectors as they encounter unique situations in the field
  Jointly owned by EPA and Plateau
  Facilitate equipment calibration and data collection

## Slide 18: Questions and Discussion